Material Inward — Session Summary

Covers the GST bot crash investigation through go-live prep, in the order it happened.

1. GST Bot Crash: SessionNotCreatedException

- Symptom: einvoice_bot.py / taxpayer_search_bot.py repeatedly crashed with “Chrome instance exited”, even after an earlier edge_driver_check.py self-heal fix was deployed.

- First ruled out: driver-cache mismatch as the ongoing cause — your own diagnostics (cache listing, selenium-manager --debug) showed a clean, correctly matched driver.

- Real cause #1 — stale process: start_server.bat only auto-restarts on a full process crash. GST bot failures are caught in Python and logged, so the Flask process never actually exited — it kept running old code with the fix never loaded. Confirmed by zero [EdgeDriverCheck] log lines despite the fix being correctly on disk.

- Real cause #2 — elevation mismatch: you had been running start_server.bat as Administrator. An elevated automated Edge process can't render/interact under Windows UIPI while the rest of the desktop runs unelevated — producing the exact “instance exited” signature. Fix: run the batch file as your normal user, not as Administrator.

- Verified fixed: after a clean unelevated restart, [EdgeDriverCheck] finally logged, both bots ran and completed without the exception.

2. GST Auto-Retry Logic Hardening

- Bug found: the GST status-poll endpoint (/api/gst/status) re-triggered bots on every 5s poll with no cap, so a persistently failing GSTIN retried forever while the tab stayed open.

- Race condition found: the “is it running / should I skip” check and the running-set registration happened across two separate lock acquisitions in trigger_async, letting two near-simultaneous polls both launch duplicate bot sets for the same record.

- Fixed in services/gst_runner.py: made the check-and-register atomic under one lock; added a 3-attempt auto-retry cap with a 60s cooldown between attempts; added terminal-error detection so a deterministic result (“GSTIN rejected by portal”) stops retrying after the very first attempt instead of burning 2 more attempts on an answer that will never change.

3. Robot Lock Audit (Material Inward ↔ Password Reset)

- Context: both apps share one Windows desktop for SAP/browser automation, coordinated via a file lock at C:\material_inward\robot.lock.

- Root cause of the earlier “Password Reset stuck, can't delete lock” incident: the lock file/folder had likely been created by an elevated (Administrator) process at some point, leaving ACLs a normal-privilege process couldn't delete.

- Fix: removed C:\material_inward entirely so it gets recreated fresh under whichever unelevated account both apps now run as. Confirmed both apps' lock/staleness logic (20-minute abandonment ceiling, non-fatal failure handling, priority-yield logic) is otherwise correctly implemented.

4. Gate-In Field Behavior: Hand Delivery

- Question raised: what does the Gate-In bot send to SAP's truck number field when delivery is by hand and the field is hidden in the UI?

- Traced: gate_in.html blanks truckNo/licenseNo/containerNo to '' for hand delivery; rf_runner.py passed that '' straight through to SAP's ctxtP_TR_NO / txtP_DIR_LI fields unmodified.

- Test coverage added: gate_in_TEST_scenarios.robot — a standalone test file (hardcoded SAP Quality System password/connection, dummy data) covering full-truck, hand-delivery, and hand-delivery-plus-optional-fields-empty scenarios, to observe SAP's actual behavior on blank fields.

- Fix applied (this session): in services/rf_runner.py, TRUCK_NO now falls back to “BYHAND” and LICENSE_NO falls back to “NONE” only when the incoming value is blank. containerNo and every other field are left exactly as sent — no other behavior changed.

5. Go-Live Preparation

- Database reset: TRUNCATE TABLE history RESTART IDENTITY CASCADE run successfully — clears all 10 cascade-linked transactional tables (invoice_data, ewaybill_data, lr_data, gate_in_entries, migo_entries, miro_entries, rf_queue, po_line_items, notifications, gst_approval) while leaving users, storage_locations, and vehicle_master untouched.

- Backup guidance given: pg_dump command corrected — it's a shell command, not SQL, and must be run from Command Prompt with the real PostgreSQL version folder substituted in, not left as a literal placeholder.

- DB/network quick-check commands provided for go-live monitoring: today's status snapshot, stuck rf_queue jobs, GST failures, active connections/locks, Z-drive/NAS reachability, port/service checks, GST portal reachability.

- Z: drive upload format documented: .pdf only, filename must contain invoice/eway/lr keyword, all 3 files for one delivery must share the same prefix, dropped into Z:\incoming root.

6. Architecture Diagram Correction

- Found inaccurate against the live system: original diagram named UiPath (actual bots are unnamed/generic per your request), showed email-based document intake (actual intake is folder-drop into Z:\incoming — mail_poller.py exists in code but is disabled), and showed notification-email steps that aren't implemented (only real email is an OCR-failure alert).

- Delivered: docs/architecture_diagram_corrected.svg reflecting the real flow — folder intake, AI OCR, GST bot verification, then Gate-In → MIGO 103 → MIGO 105 → MIRO via bots, generic “bot” wording throughout (no Selenium/Robot Framework naming), comparison notes later removed per request.

7. Server Capacity & Engineering Standards Capsule

- Capacity assessed: 6 cores / 32 GB RAM / 512 GB storage is comfortably sufficient for 20 users at this workload — the one heavy activity (SAP/browser automation) is already serialized by the file lock, so hardware isn't the bottleneck; real-world SAP/portal latency is.

- Delivered: docs/MIMS_Engineering_Standards_Capsule.docx — covers error-handling standards (non-fatal locking, retry caps, terminal-error detection), concurrency/locking rules, credential handling, data lifecycle (cascade design, backups, master-data exclusions), the folder-intake standard, testing approach, deployment practices, and the capacity assessment.

Files Delivered This Session

- robot_scripts/gate_in_TEST_scenarios.robot — standalone SAP QA test scenarios for truck vs. hand delivery field combinations.

- docs/architecture_diagram_corrected.svg — corrected system architecture diagram.

- docs/MIMS_Engineering_Standards_Capsule.docx — engineering standards and server capacity reference.

- services/gst_runner.py — patched: atomic lock check, retry cap + cooldown, terminal-error short-circuit.

- services/rf_runner.py — patched: BYHAND / NONE placeholders for blank truck/license fields on hand delivery.

## 2026-08-03 Session — DMS/Contentverse Link Flow, SAP Popup Fix, Client Complaint Triage

Continues directly from the session above. Covers wiring the Contentverse DMS upload into the same RF queue as Gate In/PO Fetch, three new link-attach bots for MIGO 103/MIGO 105/MIRO, a newly found SAP popup fix, and a full triage of the client’s bug-report email.

8. Contentverse DMS Upload — Chained Into the RF Queue

- Change requested: the consolidated-PDF upload to Contentverse should fire immediately after Gate In → PO Fetch, as part of the same RF queue worker (not a nightly batch, not an independent process) — so it inherits the queue’s single-worker serialization and never collides with another SAP/browser automation job.

- Wired in services/rf_queue_worker.py: a new dms_upload job is enqueued automatically at the end of PO Fetch (and from Gate In’s without-PO branch), runs through the same rf_queue table as every other step, and calls the friend-provided Contentverse bot (services/dms_upload_runner.py → robot_scripts/dms_upload_v2_draft.robot) directly in-process — paths corrected to the server’s actual folders, Excel-link write-back wired to DMS_LINKS_EXCEL_PATH, and a RESULT marker added so the queue worker can tell success from failure (the original draft had neither).

- Link-attach design decision: per your direction, the three SAP link-attach steps (migo103_link, migo105_link, miro_link) run as their own separate RF-queue jobs after each posting succeeds — not embedded in the posting bots themselves — specifically so a DMS-link failure can never affect whether MIGO 103/105 or MIRO themselves succeed.

- DB schema (schema_migration_v18.sql, not yet applied to the live DB): added migo103_link_status/_error/_executed_at and migo105_link_status/_error/_executed_at to migo_entries, and miro_link_status/_error/_executed_at to miro_entries.

- Orchestration: each posting step’s handler enqueues its link-attach job automatically once the DMS link already exists for that history_id; if the link hasn’t landed yet, the job is deferred and picked up by the same “whichever event happens second” pattern already used for pending PO updates — the DMS-link importer (services/dms_links_import.py) triggers the deferred job the moment the link arrives, so link ordering relative to posting is never assumed.

- Still blocked: the three link-bot scripts (migo103_link.robot / migo105_link.robot / miro_link.robot) referenced in this design were not found anywhere in the project folder or chat uploads despite an exhaustive search — services/rf_runner.py currently has placeholder wrapper functions (execute_migo103_link_sap / execute_migo105_link_sap / execute_miro_link_sap) with the intended variable contract (MATERIAL_DOC_NUMBER, DOCUMENT_LINK in; a RESULT marker out) but these need to be reconciled against your actual scripts once shared.

9. SAP “Overview Tree” Sidebar Popup Fix

- New popup identified: a sidebar/tree panel that can appear during MIGO 103 and MIGO 105 posting, previously only handled in the link bots.

- Wired into robot_scripts/migo_103.robot and robot_scripts/migo_105.robot: added a raw SAP GUI Scripting Engine session handle (Connect To Sap Session, via win32com.client, since SapGuiLibrary doesn’t expose GuiShell.pressButton()) and a Dismiss Overview Tree Sidebar keyword, called immediately after Run Transaction MIGO / Dismiss Any Popup at the top of both posting flows.

10. Client Complaint Email — Triaged Against the Actual Code

- E-Way Bill tab PO Number field: removed per request (OCR still populates ewaybill_data.po_number in the DB; only the tab’s display/edit of it was removed). Caught and fixed a real data-loss bug this would have caused: the save route’s ON CONFLICT clause unconditionally overwrote po_number with EXCLUDED.po_number, which — with the field gone from the payload — would have silently NULLed the DB value on every save from that tab. Fixed with COALESCE(NULLIF(EXCLUDED.po_number, ’’), ewaybill_data.po_number), so a save with no po_number in the payload keeps whatever’s already stored instead of erasing it.

- GST validation auto-trigger: now fires automatically the moment OCR saves a seller GSTIN, across all three intake paths — manual upload (app.py), the folder-watcher network-drive intake (services/folder_watcher.py), and the email intake (services/mail_poller.py, used when INTAKE_METHOD is set to mail rather than folder). The folder-watcher and mail-poller paths previously had no GST trigger at all — GST bots only ever started once a human opened the GST Approval tab. Also added: editing and saving a corrected GSTIN on the Extracted Data tab now automatically invalidates any stale GST result and re-runs the check (respecting the same approved/already-running guards as the manual Re-run button), and the OCR re-run path (for previously-failed OCR) now triggers GST verification too.

- Cross-tab mismatch highlighting: added yellow highlighting (reusing the app’s existing highlight visual language) on Invoice Number/Date (Invoice vs. E-Way Bill tabs) and Vehicle Number/Transporter Name (E-Way Bill vs. LR tabs) whenever the same fact disagrees across a record’s own tabs — purely visual, never blocks Save/Approve, updates live as fields are edited.

- Documents tab not showing documents: investigated in full — the fix already in place (can_view_documents = True, unconditional for any authenticated user) is correctly and completely wired through view_detail(), index.html’s tab gating, and the client-side tab switcher (which does no separate server round-trip). No remaining bug found here. The DMS Contentverse link banner on this tab was independently verified end-to-end (dms_document_links table → get_dms_document_link() → template).

- UOM (unit of measure) missing: confirmed real, but scoped specifically to the MIGO 103 and MIGO 105 screens — Extracted Data’s own Goods Information table already displayed it correctly. Added a UOM column to MIGO 103’s Invoice Items, Matched Pairs, and (new-row) Add Line Item table, and to MIGO 105’s line-items table, sourced from data that was already being extracted and mapped correctly (shape_invoice_items_for_migo) but never rendered anywhere on either posting screen. While wiring this, found and fixed a pre-existing, unrelated indexing bug in MIGO 103’s Confirm Matches flow: material_code/short_text/hsn_sac were being read from the wrong table columns and stored scrambled in migo_entries.items_data. This never affected the actual SAP posting (migo_103.robot posts by PO line number and quantity only — it doesn’t type material_code/short_text/hsn_sac into SAP), but it did corrupt that metadata in our own database for every matched-pairs posting until now.

Files Modified/Delivered — 2026-08-03 Session

- services/rf_queue_worker.py — dms_upload job auto-enqueue; migo103_link/migo105_link/miro_link job enqueue + handlers; STEP_HANDLERS registration.

- services/rf_runner.py — execute_migo103_link_sap / execute_migo105_link_sap / execute_miro_link_sap placeholder wrappers (pending the real robot scripts).

- services/dms_links_import.py — catch-up trigger for deferred link-attach jobs once the DMS link lands.

- database/schema_migration_v18.sql — new link-status tracking columns (not yet applied to the live DB).

- database/migo_operations.py, database/miro_operations.py — update_migo103_link_result / update_migo105_link_result / update_miro_link_result.

- robot_scripts/dms_upload_v2_draft.robot — friend-provided Contentverse bot, integrated (paths, Excel write-back, RESULT marker); saved separately from the live robot_scripts/dms_upload.robot pending testing.

- robot_scripts/migo_103.robot, robot_scripts/migo_105.robot — SAP overview-tree sidebar popup dismissal.

- templates/tabs/extracted_data.html — E-Way Bill PO Number field removed; cross-tab mismatch highlighting added.

- database/db_operations.py — po_number COALESCE fix in save_ewaybill_to_db().

- app.py — GST auto-trigger + re-trigger-on-edit wired into save_extracted_invoice() and the OCR re-run route.

- services/folder_watcher.py, services/mail_poller.py — GST auto-trigger added to both automated intake paths.

- templates/tabs/migo_103.html — UOM column added (table + JS); material_code/short_text/hsn_sac indexing bug fixed in the Confirm Matches flow.

- templates/tabs/migo_105.html — UOM column added.

## 2026-08-03 (cont’d) — Link-Bot Scripts Received and Integrated

11. migo103_link.robot / migo105_link.robot / miro_link.robot — Wired In

- Received: the three link-bot scripts (as migo_103 (1).robot, migo_105.robot, and miro_link.robot) were dropped on the Desktop. Read in full and integrated into robot_scripts/ under the exact filenames rf_runner.py’s execute_migo103_link_sap / execute_migo105_link_sap / execute_miro_link_sap already call: migo103_link.robot, migo105_link.robot, miro_link.robot.

- Confirmed the design holds: each script does its own full, self-contained SAP login/logout (same pattern as the existing posting bots), navigates to MIGO (or ZMM35 for MIRO) with the MATERIAL_DOC_NUMBER passed in, and attaches DOCUMENT_LINK via the GOS Toolbox. MIRO’s script searches ZMM35’s grid by material document number, confirming your point 2 – it targets the exact posted row, so it can’t double-post the same link.

- Three integration gaps found and fixed (the actual SAP navigation/GOS logic was left exactly as provided – not touched):

- No RESULT marker: none of the three scripts reported success back to Robot Framework’s console in a form rf_runner.py could parse. Added Log To Console RESULT:MIGO103_LINK_STATUS:SUCCESS / RESULT:MIGO105_LINK_STATUS:SUCCESS / RESULT:MIRO_LINK_STATUS:SUCCESS at the exact point each script confirms the GOS URL was created, matching the convention every other bot in this codebase already uses.

- Hardcoded SAP connection: all three had SAP_CONNECTION_NAME hardcoded to the QA system, unlike migo_103.robot/migo_105.robot/miro.robot, which read it from the shared .env. Fixed so all three now pick up SAP_CONNECTION_NAME/SAP_LOGON_PATH from .env when present – otherwise, flipping the main posting bots to Production at go-live while these three silently kept posting links into the QA system would have gone unnoticed until a client asked why invoice links weren’t showing up in Production SAP.

- No per-user credential override: the three scripts only ever read the shared .env SAP_USERNAME/SAP_PASSWORD, without the SAP_USER_OVERRIDE/SAP_PASS_OVERRIDE check the other bots use for LDAP-authenticated users. Added the same override check for consistency (falls back to the shared credential exactly as before when no override is present, which remains the common case).

- Vestigial variables: also cleaned migo105_link.robot’s variable block, which had a leftover duplicate MATERIAL_DOC_NUMBER declaration and unused STORAGE_LOCATION/ITEMS_JSON_BATCH/VENDOR_INVOICE/REMARKS variables copy-pasted from the real migo_105.robot – harmless (rf_runner.py’s –variable always overrides these anyway) but removed for clarity.

- Verified: all three parse cleanly under Robot Framework’s dry-run checker with no structural/syntax errors – the only failures reported are expected (SapGuiLibrary and the Windows USERPROFILE variable aren’t available in this checking environment; both are present on the actual Windows SAP automation host).

- The three link-attach RF-queue jobs are now fully live end-to-end – no remaining placeholder pieces in this flow.

Files Added — 2026-08-03 (cont’d)

- robot_scripts/migo103_link.robot – MIGO 103 material doc -> GOS Toolbox link attach.

- robot_scripts/migo105_link.robot – MIGO 105 material doc -> GOS Toolbox link attach.

- robot_scripts/miro_link.robot – ZMM35 grid search by material doc -> GOS Toolbox link attach.